Unrwly — Project Document

Print-on-demand storefront with an in-house Design Studio, built on Printify + Stripe + Supabase.

What makes it special: most POD storefronts make you go to Printify to design products. Ours doesn't — you design, generate AI artwork, pick colours, and publish without ever leaving Unrwly.

Legend — Status: ✅ built · 🔨 buildable · ❌ not possible · Effort: S small · M medium · L large · XL very large

Contents

[Overview](#1-overview)

[Current status](#2-current-status--whats-built)

[Full feature scope](#3-full-feature-scope--whats-possible)

[Plan to launch](#4-plan-to-launch)

[Checklist](#5-checklist)

[Reference](#6-reference)

1. Overview

Two portals, one app

| Portal | Who | Where | Purpose |
| --- | --- | --- | --- |
| Admin (Management Studio) | You | /admin/* | Design products, manage orders, customers, finance, analytics |
| Customer | Shoppers | Storefront + /account | Browse, buy, track orders |

Login routing (same /auth page): admin email → /admin/products; any other email → /account.

How it works end-to-end

Design in Studio  →  Create on Printify  →  Real mockups back
                                              ↓
Customer buys  →  Stripe charges  →  Order auto-pushed to Printify
                                              ↓
                     Printify prints & ships  →  Webhook → Shipped / Delivered

The honest gap

The happy path works. But everything around it is missing — you can't refund, cancel, or email a customer, and checkout has two real security holes. That's the difference between a demo and a store.

2. Current status — what's built

Design Studio

✅ Product picker — 659 product types, live from Printify catalog

✅ Canvas editor — layers, drag / resize / rotate, delete

✅ Image upload (PNG / JPG / WEBP)

✅ Text — font family, size, bold, colour

✅ Shapes — rectangle, circle, colour

✅ Multi-side design — Front / Back / Sleeve / Neck, each separate

✅ AI image generation — text prompt → image (free, no key)

✅ Colour & size selection — choose exactly which variants to offer

✅ Garment templates — t-shirt / tank / hoodie outlines on canvas

✅ Live preview — rough design-on-product preview

✅ Real mockups — Printify generates per-colour mockups on create

Products & store

✅ Multi-store sync — Adult + Kids, all pages (~239 products)

✅ Synced vs Studio separation — filter tabs + badges

✅ Profit calculator — retail − (cost + Stripe fees), with margin %

✅ Collections + draft/live gatekeeper

✅ Colour mockup gallery — pick the main storefront image

✅ Bulk publish / bulk delete

Storefront & orders (pre-existing)

✅ Home, products, collections, cart, checkout, wishlist, account

✅ About / FAQ / Contact / Policies, newsletter, flash-sale banner

✅ Stripe checkout → order → auto-push to Printify

✅ Printify webhook → Shipped / Delivered + tracking

✅ Admin order list, force-push, repair order

✅ GA4 ecommerce tracking (browser + server-side)

Bugs fixed this cycle

DB connection pooling · Printify image hosts · Safari image upload · storage (base64 straight to Printify, no Vercel Blob)

3. Full feature scope — what's possible

3.1 Design Studio

Buildable

| Feature | Effort | Notes |
| --- | --- | --- |
| 🔨 Graphics / clipart library | M | Our own hosted asset set |
| 🔨 Stock photos | S | Unsplash / Pexels free API |
| 🔨 More fonts | S | Google Fonts picker |
| 🔨 Undo / redo | M | Canvas history |
| 🔨 Duplicate layer | S |  |
| 🔨 Alignment guides / snapping | M |  |
| 🔨 Layer opacity / lock | S |  |
| 🔨 Curved / arced text | M |  |
| 🔨 Image filters | M | B&W, contrast, saturation |
| 🔨 Background removal | M | ⭐ Big for POD |
| 🔨 Save design as template | M |  |
| 🔨 Design library | M | Saved, reusable artwork |
| 🔨 One design → many products | L | ⭐ Design once → tee + hoodie + mug together |
| 🔨 Bulk product creation | L |  |
| 🔨 Better AI (paid model) | S | OpenAI/Gemini — cents per image |
| 🔨 AI prompt presets | S | "Vintage", "Y2K", "Minimal" |

Not possible

| Feature | Why |
| --- | --- |
| ❌ Printify's graphics library | Their private assets — not in the API |
| ❌ Printify's AI | Not exposed (we built our own instead) |
| ❌ Shutterstock / Fiverr | Printify-internal |
| ❌ Printify's garment line-art | Their private assets (we drew our own) |
| ❌ Editor preview in real garment colours | Catalog gives one photo per product. Real colours appear in the Printify mockup on create |

3.2 Product management

| Feature | Effort | Notes |
| --- | --- | --- |
| 🔨 Per-variant pricing | M | XL costs more |
| 🔨 Bulk pricing rules | M | "2.2× markup on all hoodies" |
| 🔨 Inventory / stock sync | M | Block sold-out variants |
| 🔨 Print provider selection | M | Price/quality/location trade-off |
| 🔨 Edit an existing product's design | L | Re-open in Studio |
| 🔨 Product duplication | S |  |
| 🔨 Bulk edit | M |  |
| 🔨 SEO fields per product | S |  |
| 🔨 Tags / categories | M |  |
| 🔨 CSV import / export | M |  |
| 🔨 Scheduled publishing | M |  |
| 🔨 Shipping cost display | S | Printify shipping API |

3.3 Storefront

| Feature | Effort | Notes |
| --- | --- | --- |
| 🔨 Product search | M | + autocomplete |
| 🔨 Filters & sorting | M | Price, colour, size |
| 🔨 Reviews & ratings | L | ⭐ Biggest conversion lever |
| 🔨 Size guide | S |  |
| 🔨 Related / recommended | M |  |
| 🔨 Recently viewed | S |  |
| 🔨 Image zoom / colour gallery | S |  |
| 🔨 Customer order detail page | M | Tracking number, carrier, link |
| 🔨 Multi-currency | L |  |
| 🔨 Shipping calculator | M | Real Printify rates |
| 🔨 Blog / content | M | SEO |
| 🔨 Social share | S |  |
| 🔨 Live chat widget | S |  |

3.4 Payments & pricing

| Feature | Effort | Notes |
| --- | --- | --- |
| 🔨 Server-side price validation | S | 🔴 Security — checkout trusts browser prices |
| 🔨 Coupons / discount codes | M |  |
| 🔨 Apple Pay / Google Pay | S | Stripe built-in |
| 🔨 Gift cards | L |  |
| 🔨 Store credit / wallet | L | POD-friendly refund alternative |
| 🔨 Tax handling | M | Stripe Tax |
| 🔨 Bundles / upsells | M |  |
| 🔨 Subscriptions | XL | Merch drops |
| 🔨 Fraud / risk score | S | Stripe Radar |

3.5 Orders & fulfilment

| Feature | Effort | Notes |
| --- | --- | --- |
| 🔨 Printify webhook signature check | S | 🔴 Security — accepts unsigned events |
| 🔨 Admin order detail panel | S | Component exists, not wired |
| 🔨 Cancel order | M | Stripe refund + Printify cancel |
| 🔨 Refunds (full / partial) | M | None exists today |
| 🔨 Real tracking sync | S | Current button is a stub |
| 🔨 More Stripe webhook events | M | Refunds, disputes, failures |
| 🔨 Append-only audit log | S | Notes overwritten today |
| 🔨 Bulk order actions | M | Checkboxes exist, unwired |
| 🔨 Structured shipping address | M | Currently a text string |
| 🔨 Packing slip / invoice PDF | M |  |
| 🔨 Split shipments | L | Per-line-item status |
| 🔨 Multi-store order routing | M | Kids orders → Kids store |
| 🔨 Fulfilment SLA dashboard | M | Stuck-order alerts |

3.6 Returns & support — nothing built yet

| Feature | Effort | Notes |
| --- | --- | --- |
| 🔨 Return / refund statuses | S | Schema can't represent a return today |
| 🔨 Return / RMA model | M |  |
| 🔨 Customer return request | M |  |
| 🔨 Defect → reprint-or-refund | M | ⭐ The POD-correct approach |
| 🔨 Store credit instead of refund | L |  |

POD reality: there's no warehouse and no shelf. Classic "ship it back and restock" doesn't apply. Build returns as replace or refund — photo of the defect → auto-approve small cases → Printify reprint or Stripe refund. Nothing ships back. Far simpler.

3.7 Customer communication — nothing built yet (zero emails sent)

| Feature | Effort | Notes |
| --- | --- | --- |
| 🔨 Resend setup | S | Free: 3k emails/month |
| 🔨 Order confirmation | S |  |
| 🔨 Shipped / Delivered | S | With tracking link |
| 🔨 Refund / cancellation | S |  |
| 🔨 Abandoned cart | M | ⭐ Real revenue lift |
| 🔨 Review request | S | Post-delivery |
| 🔨 Welcome / newsletter | M |  |
| 🔨 SMS notifications | M | Twilio |
| 🔨 Email template system | M | Branded |

3.8 Customers & accounts

✅ Signup/login, guest checkout, admin customer list, internal notes, ADMIN/CUSTOMER roles

| Feature | Effort |
| --- | --- |
| 🔨 Password reset | S |
| 🔨 Social login (Google) | S |
| 🔨 Saved addresses | M |
| 🔨 Customer LTV / segments | M |
| 🔨 Multiple admins + permissions | M |
| 🔨 Email verification | S |

3.9 Marketing & growth

✅ Flash-sale banner, newsletter capture, GA4 (browser + server-side, LTV)

| Feature | Effort |
| --- | --- |
| 🔨 Coupons / discount codes | M |
| 🔨 Referral program | L |
| 🔨 Affiliate / influencer codes | L |
| 🔨 Abandoned cart recovery | M |
| 🔨 Email campaigns | M |
| 🔨 Upsells / cross-sells | M |
| 🔨 Meta / TikTok pixel | S |
| 🔨 Google Shopping feed | M |

3.10 Analytics

✅ Finance page, analytics page, unit economics, GA4 funnel

| Feature | Effort |
| --- | --- |
| 🔨 Best sellers / worst performers | M |
| 🔨 Profit dashboard over time | M |
| 🔨 In-app conversion funnel | M |
| 🔨 Cohort / retention | L |
| 🔨 CSV report export | S |

3.11 Multi-store & channels

✅ Sync from multiple Printify stores (Adult + Kids)

| Feature | Effort | Notes |
| --- | --- | --- |
| 🔨 Per-store order routing | M | Required to sell both stores safely |
| 🔨 Store filter in admin | S |  |
| 🔨 Etsy sync control | M | Both stores are Etsy-connected |
| 🔨 Multi-channel publishing | L | Website + Etsy from one place |

3.12 Platform & ops

| Feature | Effort |
| --- | --- |
| 🔨 Error monitoring (Sentry) | S |
| 🔨 Staging environment | S |
| 🔨 Rate limiting | S |
| 🔨 Automated backups | S |
| 🔨 CI (typecheck + build on PR) | S |
| 🔨 Cron: daily product auto-sync | S |

4. Plan to launch

Guiding principle: fix what breaks trust or money first. Everything else is polish.

Stage 0 · Decisions (not code — needed from the business)

Printify store scope — Adult only, or Adult + Kids? (Adult-only skips Stage 4 and ships sooner)

Printify billing — payment method on the store, or nothing prints

Stripe live account — approved, live keys available

Domain — real URL

Sender email — e.g. orders@unrwly.com

Stage 1 · Security 🔴 S–M — before a single real payment

Server-side price re-validation at checkout S

Turn on Printify webhook signature check S

Handle more Stripe webhook events (refunds, disputes, failures) M

Stage 2 · Order operations M–L — so you can run the store

Wire up the admin order detail panel S

Cancel order (Stripe refund + Printify cancel) M

Refunds, full + partial M

Real tracking sync S

Append-only order notes / audit log S

Stage 3 · Customer communication M

Resend setup S

Order confirmation email S

Shipped + Delivered emails S

Customer order detail page M

Stage 4 · Multi-store correctness M — only if Adult + Kids both

Store each product's shop id S

Route orders to the right store M

Stage 5 · Returns (POD-shaped) L

New order statuses S

Return / RMA model M

Customer return request flow M

Stage 6 · Launch S–M

Production Supabase + migrations

Deploy to Vercel + all env values

Domain + NEXT_PUBLIC_APP_URL

Live Stripe webhook + signing secret

Printify shipment webhook on live domain

Admin account

Dress rehearsal — real card, small amount: charged → Printify receives → emails arrive → Shipped → refund it back

Stage 7 · After launch

Coupons · inventory sync · bulk order actions · structured address · packing slips · SMS · Studio extras · SLA dashboard

Recommended order

Stage 0 (you) → 1 (security) → 2 (order ops) → 3 (emails) → 6 (launch)
   Stage 4 only if Adult + Kids   ·   Stage 5 close behind   ·   Stage 7 = growth

Fastest sensible path: launch Adult-only — skips Stage 4 entirely.

Never: launch without Stage 1.

5. Checklist

Configure for production

☐  🔴 Confirm billing on the Printify store

☐  Decide store scope — Adult / Kids / both

☐  🔴 Stripe live keys (currently sk_test_…)

☐  Production Supabase — DATABASE_URL, DIRECT_URL, keys

☐  Admin email + real domain

Deploy

☐  Deploy to Vercel + add all env values

☐  Point domain, set app URL

☐  Create live Stripe webhook (checkout.session.completed)

☐  Register Printify shipment webhook

☐  Create admin account at /auth

Verify the full loop

☐  Log in as admin

☑  Create a product → see real mockup (verified locally)

☐  Test order → Stripe charge → reaches Printify

☐  Status updates Shipped / Delivered via webhook

Still open (priority order)

☐  ⏭️ Multi-store order routing

☐  🔴 Checkout security (price validation + webhook signature)

☐  Transactional emails

☐  Refunds, cancel order, returns / RMA

☐  🟡 Tag older Studio products

⚠️ Before taking real money: the two Checkout security items are the highest priority — checkout currently trusts client-sent prices and accepts unsigned Printify webhooks.

6. Reference

From Printify

Personal Access Token — My Profile → Connections → Personal Access Tokens → Generate (all scopes) — done, Adult connected

Shop IDs — Adult 12699407, Kids 27560160

Billing / payment method on the store — confirm

Key environment variables

| Variable | Notes |
| --- | --- |
| PRINTIFY_API_TOKEN | Printify token — set |
| PRINTIFY_SHOP_ID | 12699407 (Adult, primary — create + orders) |
| PRINTIFY_SHOP_IDS | 12699407,27560160 (both — storefront sync) |
| STRIPE_SECRET_KEY / publishable | swap test → live |
| STRIPE_WEBHOOK_SECRET | from live Stripe webhook |
| DATABASE_URL / DIRECT_URL | production Supabase |
| MASTER_ADMIN_EMAIL | admin login email |
| NEXT_PUBLIC_APP_URL | real domain (currently localhost) |
| AUTH_SECRET | session signing — set |
| RESEND_API_KEY | (when emails are added) |

Tech stack

Next.js 16 (Turbopack) · React 19 · Prisma + Supabase Postgres · Stripe · Printify API · Konva (design canvas) · Tailwind · Vercel

The honest summary

Special: in-house Design Studio with free AI — no need to open Printify.

Missing to be a real store: security (2 items), refunds/cancel, emails, returns. Everything else is growth.

Never possible: Printify's private editor assets. We build our own equivalents — and for AI, we already did.